# Smart and Secure Home Network Design

| Assessment Title | Essay |
| --- | --- |
| Course Code | IT7000 |
| Course Title | IT Applied Project |
| Moderator | Dr.Gusatvo Fincuane |
| Due Date | 18 April 2026 |

| # | Full Name | Student ID | Role |
| --- | --- | --- | --- |
| 1 | Haider Aljamry | 202402630 | Project Manager |
| 2 | Yusif Muhammed | 202404522 | Network Analyst & Documentation |
| 3 | Yaseen Abbas | 202404673 | Network Designer |
| 4 | S.Adam Alkhabaz | 202405425 | Network Engineer |

Table of Contents

Section 1 - Project Scope	3

🔹 1.1 Problem Statement	3

🔹 1.2 Objectives	3

🔹 1.3 Boundaries (Scope Limitations)	4

Section 2 - Innovation Idea	5

🔹 2.1 Description of the Innovation	5

🔹 2.2 Relevance to the Problem	5

🔹 2.3 Potential Impact	5

Section 3 – Project Plan And Stages	6

🔹 3.1 Project Plan	6

🔹 3.2 Gantt Chart // Timeline	7

🔹 3.3 Critical Path	7

Section 4 - Work Breakdown Structure	8

🔹 4.1 Tasks and Deliverables	8

🔹 4.2 Team Responsibilities Summary	8

Section 5 - RACI Matrix	9

RACI Matrix	9

Section 6 - Project Design	10

🔹 4.2 Solution Overview	10

🔹 6.2 System Architecture	10

Section 7 - Conclusion and Future Steps	11

Appendices	12

# Section 1 - Project Scope

## 🔹 1.1 Problem Statement

For many people, an internet connection is an essential part of their daily lives at home. All too often, home networks are poorly installed and perform poorly, failing to deliver adequate coverage or fast internet speeds. These existing sub-standard home networks then struggle to cope with additional devices requiring access to the internet. Wi-Fi congestion becomes a major problem, severely impacting network performance.

But there is also a Network security issue, as many people don’t realise that the default settings on their router, and their password, can pose a serious threat to themselves and others, allowing unwanted access to your computer and other devices, data breaches and cyber attacks. With the rise of the smart home, there are many new threats to your security, but also many new security measures available to help mitigate these risks.

Home network design must balance performance and security. With a well designed home network, users can achieve superior performance and a positive user experience while keeping valuable data secure.

## 🔹 1.2 Objectives

The main objective of this project is to design a smart home network that is efficient, secure and safe. The specific objectives of the project include;

To design a structured network layout using essential networking devices such as routers, switches, and end-user devices.

To set up proper IP addressing so everything is organized and communication can occur between devices efficiently.

To implement secure network access by integrating robust authentication and standardized Wi-Fi configurations.

To support multiple devices including computers, smartphones & smart home devices while maintaining performance.

To ensure stable and high-speed internet connectivity across different areas within the home network.

## 🔹 1.3 Boundaries (Scope Limitations)

In Scope

- Design of a home network topology

- Use of networking devices such as router, switch, and access point

- IP addressing and device configuration

- Basic security setup (passwords, Wi-Fi protection)

Out of Scope

- Real-world hardware installation

- Advanced enterprise network configurations

- Large-scale commercial network systems

# Section 2 - Innovation Idea

## 🔹 2.1 Description of the Innovation

The proposed solution will be a smart home network design with the inclusion of basic automation and security features to enhance the network’s performance and user experience.

The innovative features to be included in the proposed solution will be:

  - Bandwidth Prioritization - Guarantees access to better internet speed for devices deemed important.

  - Guest Network Access - Allows access to the network by visitors without allowing them to access the main network.

  - Device Monitoring - Monitors devices on the network and identifies unknown devices.

  - Optimized Coverage - Increases the distribution of the Wi-Fi signal in the home.

## 🔹 2.2 Relevance to the Problem

Home networks are often poorly organized and configured, affecting both their performance and security. This project aims to design and configure a network that efficiently facilitates communication, as well as ensuring appropriate security measures.

## 🔹 2.3 Potential Impact

If implemented, this network design can:

- Improve internet speed and reliability.

- Enhance network security.

- Support modern digital lifestyles.

- Reduce connectivity issues in households.

# Section 3 – Project Plan And Stages

## 🔹 3.1 Project Plan

The project is divided into four main phases over an eight-week period from 1st March to 25th April 2026.

| Phase | Dates | Key Activities | Deliverable |
| --- | --- | --- | --- |
| Phase 1: Planning | Mar 1 – Mar 14 | Project planning, Requirement gathering, Network analysis, Research | Network Requirements Document |
| Phase 2: Execution | Mar 15 – March 31 | Network topology design, IP addressing, Device configuration | Network diagram, IP addressing plan |
| Phase 3: Simulation | Apr 1 – Apr 5 | Testing using Packet Tracer, Connectivity verification | Simulation results, Test report |
| Phase 4: Closure | Apr 6 – Apr 20 | Documentation, Final review, Submission | Final network design, Project report, Presentation |

## 🔹 3.2 Gantt Chart // Timeline

| # | Task | Duration | Start | Finish |
| --- | --- | --- | --- | --- |
| 1 | Project Planning | 2 days | 1/3/26 | 3/3/26 |
| 2 | Requirement Gathering | 2 days | 3/3/26 | 4/3/26 |
| 3 | Network analysis | 5 days | 6/3/26 | 12/3/26 |
| 4 | Research | 2 days | 11/3/26 | 12/3/26 |
| 5 | Network topology design | 3 days | 15/3/26 | 18/3/26 |
| 6 | IP addressing | 7 days | 18/3/26 | 25/3/26 |
| 7 | Device configuration | 4 days | 26/3/26 | 30/3/26 |
| 8 | Testing using Packet Tracer | 4 days | 1/4/26 | 4/4/26 |
| 9 | Connectivity verification | 3 days | 5/4/26 | 8/4/26 |
| 10 | Documentation | 2 days | 9/4/26 | 10/4/26 |
| 11 | Final review | 2 days | 11/4/26 | 12/4/26 |
| 12 | Final Submission | 1 day | 18/4/26 | 18/4/26 |

## 🔹 3.3 Critical Path

| # | Task | Duration | Start | Finish | Predecessor | Critical? |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Project Planning | 2 days | 1/3/26 | 3/3/26 | - | ✔ Critical |
| 2 | Requirement Gathering | 2 days | 3/3/26 | 4/3/26 | 1 | ✔ Critical |
| 3 | Research | 4 days | 6/3/26 | 10/3/26 | 2 | ✔ Critical |
| 4 | Network analysis | 2 day | 11/3/26 | 13/3/26 | 3 | ✔ Critical |
| 5 | Network topology design | 3 days | 15/3/26 | 18/3/26 | 3 , 4 | ✔ Critical |
| 6 | IP addressing | 7 days | 18/3/26 | 25/3/26 | 5 | ✔ Critical |
| 7 | Device configuration | 4 days | 26/3/26 | 30/3/26 | 6 | ✔ Critical |
| 8 | Testing using Packet Tracer | 4 days | 1/4/26 | 4/4/26 | 7 | ✔ Critical |
| 9 | Connectivity verification | 3 days | 5/4/26 | 8/4/26 | 8 | ✔ Critical |
| 10 | Documentation | 2 days | 9/4/26 | 10/4/26 | 9 | ✔ Critical |
| 11 | Final review | 2 days | 11/4/26 | 12/4/26 | 10 | ✖️ Not Critical |
| 12 | Final Submission | 2 days | 18/4/26 | 18/4/26 | 11 | ✔ Critical |

# Section 4 - Work Breakdown Structure

## 🔹 4.1 Tasks and Deliverables

| Task ID | Task Description | Deliverable | Assigned To | Due Date |
| --- | --- | --- | --- | --- |
| 1.1 | Project Planning | Signed MOM & Project Charter | All Members | Mar 3 |
| 1.2 | Requirement Gathering | Requirements Document | All Members | Mar 4 |
| 1.3 | Network analysis | Network Requirements Analysis Report | Yusif Muhammed | Mar 12 |
| 1.4 | Research | Research Report | Yusif Muhammed | Mar 12 |
| 1.5 | Network topology design | Processing Flow & Architecture | Yassen Abbas | Mar 18 |
| 1.6 | IP addressing | App Prototype & Wireframes | Yassen Abbas & S.Adam Alkhabaz | Mar 25 |
| 1.7 | Device configuration | Router & Switch Configuration Files + Commands | S.Adam Alkhabaz | Mar 30 |
| 1.8 | Testing using Packet Tracer | Test Cases & Bug Report | Haider Aljamry & Yusif Muhammed | Apr 4 |
| 1.9 | Connectivity verification | Feedback & Change Log | All Members | Apr 8 |
| 1.10 | Documentation | Technical & Project Report | Yusif Muhammed | Apr 10 |
| 11 | Final review | No Deliverable Needed | Haider Aljamry | Apr 12 |
| 1.11 | Final Submission | Final Project Report | Haider Aljamry | Apr 18 |

## 🔹 4.2 Team Responsibilities Summary

| Team Member | Role | Responsible For |
| --- | --- | --- |
| Haider Aljamry | Project Manager | - Sections 3, 4, and 5 - Planning - Final submission |
| Yusif Muhammed | Network Analyst & Documentation | - System design - Documentation |
| Yassen Abbas | Network Designer | - App prototype - Wireframes - Interface design |
| S.Adam Akhabaz | Network Engineer | - Sections 1 and 2 - Requirements |

# Section 5 - RACI Matrix

# RACI Matrix

The RACI Matrix below defines the roles and responsibilities of each team member for every project task. R = Responsible, A = Accountable, C = Consulted, I = Informed.

| Task | Haider (Project Manager) | Yusif (Network Analyst & Documentation) | Yassen (Network Designer) | S.Adam (Network Engineer) |
| --- | --- | --- | --- | --- |
| Project Planning | A/R | A | A | A |
| Requirement Gathering | A/R | A/R | A | A |
| Research | A | A/R | I | I |
| Network analysis | A | C | C | R |
| Network topology design | A | C | A/R | I |
| IP addressing | A | C | A/R | A |
| Device configuration | A | I | I | A/R |
| Testing using Packet Tracer | A/R | A | C | I |
| Connectivity verification | A/R | A | A | A |
| Documentation | A | A/R | I | I |
| Final review | A/R | I/C | I/C | I/C |

# Section 6 - Project Design

## 🔹 4.2 Solution Overview

## The Smart Home Network Design is a project where a structured home network is designed and implemented to efficiently connect all devices within a house, supporting both wired and wireless connections to enable reliable internet access to computers, smartphones, tablets and smart home devices.

## The design tackles network performance, reliability, and incorporates basic security to improve the users experience.

## 🔹 6.2 System Architecture

The network is based on a star topology, where all devices connect through a central router and switch.

Main components include:

- Router: Connects the home network to the internet and manages traffic

- Switch: Connects wired devices such as PCs and smart TVs

- Wireless Access Point: Provides Wi-Fi connectivity

- End Devices: Includes smartphones, laptops, and IoT devices

## 🔹 6.3 Network Diagram

# Section 7 - Conclusion and Future Steps

# Appendices

| Device Name | Interface | IP Address | Subnet Mask | Default Gateway | Role / Purpose |
| --- | --- | --- | --- | --- | --- |
| Home-Router | Gig0/1 | 192.168.1.1 | 255.255.255.0 | N/A | Default Gateway |
| Server | Fa0 | 192.168.1.5 | 255.255.255.0 | 192.168.1.1 | Media/Storage |
| Printer0 | Fa0 | 192.168.1.6 | 255.255.255.0 | 192.168.1.1 | Shared Printing |
| PC-A | Fa0 | DHCP | 255.255.255.0 | 192.168.1.1 | Office Computer |
| PC-B | Fa0 | DHCP | 255.255.255.0 | 192.168.1.1 | Office Computer |
| Smart-TV | Fa0 | DHCP | 255.255.255.0 | 192.168.1.1 | Entertainment |
| Laptop0 | Wireless | DHCP | 255.255.255.0 | 192.168.1.1 | Mobile User |
| Smartphone0 | Wireless | DHCP | 255.255.255.0 | 192.168.1.1 | Mobile User |
| Tablet0 | Wireless | DHCP | 255.255.255.0 | 192.168.1.1 | Mobile User |